## Slide 1: NEWBEO WEBSITE project
Thành viên:
Phạm Hồng Cang 15110014
Lê Minh Chương 15110020
Phạm Gia Bảo Đại 15110029
Đặng Công Đạt 15110030
Lê Quang Sơn 15110118

## Slide 2: content
Review Requirement
Work Breakdown Structure
Time
Cost

## Slide 3: Review requirement
Project Charter
Requirement

## Slide 4: Project charter
Dự án phải hoàn thành trong vòng 9 tuần – 45 ngày
(6/10/2018 – 6/12/2018)
Chi phí: 300 triệu ( $ 13,186.81 )
Phát tiển website chuyên về tin tức tài chính và thông tin chứng khoán.
Ngoài ra web phải tích hợp tính năng phân tích, giá cả chứng khoán. ( AI )
Phát triển trang web bằng cách sử dụng nhiều bài viết mới nhất update hằng ngày, thu hút nhiều phản hồi của người dùng.
Nhân viên của công ty có thể đăng tin tức một cách thuận tiện.

## Slide 5: Requirement
Về người dùng
Về hệ thống
Về giao diện

## Slide 6: Example Design

## Slide 7
WORK BREAK DOWN STRUCTURE
(5 MEMBERS)

## Slide 8: Gantt Chart

## Slide 9: Time Report
Collect & Defined Requirement (5%)
Design ( 40% )
Code – Deploy - Test ( 50% )
Maintain ( 5% )
Chart: Work Chart
| 1st | 2nd | 3rd | 4th
Sales | 5 | 40 | 50 | 5
8/10/2018 – 26/12/2018 : 58 ngày
Performance: 77 %

## Slide 10: Resource Sheet

## Slide 11: Project Cost Estimate

## Slide 12: evaluate
Budget: $ 13,186.81
Cost: $ 9,449.46
Profit: $ 3737.35
Margin: 39,55 %
Lợi nhuận chấp nhận được
Performance: 77%
Cần estimate task, time và resource hợp lý hơn

## Slide 13: Thank you
C5R@gmail.com
http://www.C5r.com/